**Meeting Minutes**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Subject** | | | | |
| Lab 2 | | | | |
| **Date, Time (duration) and Venue** | | | | |
| ·         10/Feb/2022  12:30 – 2:30 pm  ·         Meeting Room: SWLab3 | | | | |
| **Attendees** | | | **Non-Attendees** | |
| * Lin Zixing * Wong Jing Lin Fabian * Chew Poshi * Ryan Chia * Hermes Lim * Chee Zi Hoe * Sheng Zhe | | | NIL | |
| **Chaired by Lin Zixing** | | | |  |
| **Last meeting minutes have been reviewed** | | | | Yes |
| **Progress Updates** | | | | |
| **Task** | **Problem/Issue/Progress** | **Solution/Action** | | **Taken by & deadline** |
| **Task 1** | Programming: Player Controls and Mechanics | * Poshi to complete the player death, health and attack mechanics tasks | | 23rd February 2022 |
| **Task 2** | Programming: Enemy Mechanics | * Shengzhe to complete enemy spawning, damage, movement, health and death tasks | | 23rd February 2022 |
| **Task 3** | Programming: UI | * Ryan to complete menu button logic and button icons | | 23rd February 2022 |
| **Task 4** | Programming: Power-up and Enhancement | * Fabian to complete power up and enhancement tasks | | 23rd February 2022 |
| **Task 5** | Art: Character | * Zixing to complete character sprites | | 23rd February 2022 |
| **Task 6** | Art: Environment | * Hermes to complete background image, platform and obstacle sprites for the basketball theme * Zihoe to complete background image, platform and obstacle sprites for the badminton theme | | 23rd February 2022 |
| **Task 7** | System Requirements Specification | * To be worked on by all members | | 23rd February 2022 |
| **Task 8** | Quality Plan | * To be worked on by Zixing, Hermes and Zihoe | | 23rd February 2022 |
| **Task 9** | Backlog | * To be updated by Fabian | | 23rd February 2022 |
| **Task 9** | Meeting Minutes | * To be completed and uploaded by Zixing | | 23rd February 2022 |
| **The next meeting will be held** | | | | 24th February 2022  1300hrs  SWLab3 |
| **This minutes have been agreed by all attendees** | | | | Signed by Lin Zixing |